# Software changes for NRSC-RMT-1-2025

| Sl.No. | Change requirement | Category | Remarks | Status |
| --- | --- | --- | --- | --- |
| 1 | Beneficiary Name as per the bank records | Mandatory | 4 hours | Complete |
| 2 | Bank account number double entry- Masked and Plain text | Mandatory | 2 hours | Complete |
| 3 | IFSC Code double entry-Masked and Plain text | Mandatory | 2 hours | Complete |
| 4 | Upload of Bank account document | Desirable | Not attempted Will be confirmed by recruitment by tomorrow. | Complete |
| 5 | IFSC Code validation | Desirable | Validation against static list will not be full proof. In future version possibility of validating with public API will be explored. | NA |
| 6 | Semester wise mark sheet upload | Desirable | Not attempted, Note will be displayed to combine and upload | NA |
| 7 | IFSC Code format validation | Mandatory | Already in place | NA |
| 8 | Drop down menu for PWD – Scribe Required or not | Mandatory | 4 hours | Complete |
| 9 | Multiple application under same registration | Desirable | Not attempted for this Advt. | NA |
| 10 | Age validation correction | Mandatory | 2 hours | Complete |
| 11 | Payment integration with LIVE | Mandatory | Awaiting URLS |  |
| 12 | Marksheet size increase to accommodate multiple marksheet in single file | Mandatory | 30 mins | Complete |
| 13 | Transaction verification between LOBA and NBPG | Mandatory | 1 day | Complete |